CSE 341 Final project Proposal

# General Info

Brady Lee Burgener, Kelsey Hansel, Marcellous Curtis, Travis Jay Nelson
Thought Provider -- Marie

ZoomZoomAPI

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

Search and filter and save liked different types of vehicles.

## How will your API utilize a login system?

We will use GitHub auth.

## What database will you use?

MongoDB

## How will the data be stored in your database?

vehicles

## {

## "_id": "ObjectId",

## "type": "car | truck | suv",

## "make": "Toyota",

## "model": "Camry",

## "year": 2024,

## "trim": "XSE",

## "price": 32000.00,

## "createdAt": "ISODate",

## "updatedAt": "ISODate"

## }

For trucks we would add

"towingCapacity": 10000,

"payloadCapacity": 1500,

"bedLength": "6.5ft"

For SUVs we would add

"seatingCapacity": 7,

"cargoVolume": 87.1

Indexes we would create

db.vehicles.createIndex({ type: 1 })

db.vehicles.createIndex({ make: 1, model: 1, year: 1 })

db.vehicles.createIndex({ price: 1 })

## How would a frontend be able to manage an authentication state based on the data you provide?

We will provide a login with GitHub button.

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

When authenticating with GitHub, we will have to provide a client secret and a client ID. Both of each will need to be saved in the environment variable folder.

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

We will be using a simplified MVC approach, mainly because we will not be utilizing a front end so there will be no need for the visual component.

## What are potential stretch challenges that you could implement to go above and beyond?

We could do a comparison of cars. We could use query params.

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project.

- car

  - POST /car

  - PUT /car

  - GET /car/findByStatus

  - GET /car/findByTags

  - GET /car/{carId}

  - POST /car/{carId}

  - DELETE /car/{carId}

  - POST /car/{carId}/uploadImage

- truck

  - POST /truck

  - PUT /truck

  - GET /truck/findByStatus

  - GET /truck/findByTags

  - GET /truck/{truckId}

  - POST /truck/{truckId}

  - DELETE /truck/{truckId}

  - POST /truck/{truckId}/uploadImage

- user

  - POST /user

  - POST /user/createWithArray

  - POST /user/createWithList

  - GET /user/login

  - GET /user/logout

  - GET /user/{username}

  - PUT /user/{username}

  - DELETE /user/{username}

- likes

  - POST /likes

  - GET /likes

  - PUT /likes/{likeId}

  - DELETE /likes/{likeId}

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal |
| --- | --- |
| Week 05 Tasks | - Create Git Repo - Push to Render - API DOCUMENTATION is complete and available at route ‘/api-docs’ - Complete first 2 collections - Video presentation - Auth |
| Week 06 Tasks | - Complete last 2 collections - Video presentation |
| Week 07 Tasks | - Group Video presentation |

## How will you divide up work in your team to ensure the following tasks all get completed?

- HTTP GET, GET (all, single) - Travis / Kelsey

- HTTP POST - Marcellous / Brady

- HTTP PUT – Travis / Kelsey

- HTTP DELETE – Marcellous / Brady

- Node.js project creation - Marcellous

- Create git repo and share with group – Marcellous

- MongoDB setup – Marcellous

- API Swagger documentation for all API routes – Each person will write their own part of the project

- Video presentation of node project, all routes functioning, mongoDB data being modified, and API documentation. - Each person will record their own video of the project.

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

Life

Merge conflicts

Work

## How will you mitigate or overcome these risks?

Making sure that once work is completed that we are making pull requests. After pull request is done, drop a message in the team chat to let others know what you have completed.

Make a schedule to work on the project so life and work do not get in the way.